# ZK Proofs on Soroban: Recovery + Privacy Bundle

A proposal to the Stellar Development Foundation

ZK proofs on Soroban are no longer hypothetical. We have a Noir/UltraHonk verifier validating real proofs on Stellar testnet today, and we are proposing to land it as a recovery primitive in g2c and a privacy circuit in neftwerk — under one coordinated grant with hard track separation.

## Why now

Soroban Smart Accounts have shipped, and OpenZeppelin's CustomAccountInterface is the de-facto integration surface (g2c uses it today). Two structural gaps remain:

- Recovery. g2c's current story is "register a backup passkey." That is not enough — there is no key-rotation path for the lone-passkey case.

- Privacy. Stellar lacks a native primitive for hiding ownership while keeping provenance verifiable — a blocker for institutional and RWA use cases.

Both reduce to the same ZK substrate. Universal primitive in g2c + sector application in neftwerk.

## The two pillars

Pillar 1 — g2c: ZK account recovery as a universal primitive. A user holds a BIP-39 seed offline at enrollment. From it we derive owner_secret = HKDF(seed, account_id, network_passphrase) and store Poseidon2(owner_secret) as a commitment. On recovery, the user generates a Noir/UltraHonk proof in the browser bound to a fully-specified auth_hash (account, network, contract, new pubkey with on-curve + canonical-limb checks, nonce, timelock duration). A new g2c-recovery-controller contract holds the pending-rotation state machine; a separate g2c-recovery-guard-policy (OZ Policy scoped to CallContract(self_addr)) blocks any signer eviction during the window. Cancellation requires both the WebAuthn signer AND a fresh seed-knowledge proof, capped at 2 cancels per recovery (closes the cancel-loop attack). Integration plugs into g2c's existing OZ do_check_auth pipeline; no protocol changes.

Pillar 2 — neftwerk: ZK privacy as a sector validator. Neftwerk's ARTS-1 token standard for art on Stellar uses three Noir circuits — arts1_mint (dual-ECDSA institutional + collector), arts1_ownership (private transfer authority), and arts1_recovery (the same primitive as Pillar 1 with token-id binding). Privacy model: "private title, public provenance."

## Why bundle

One Noir + UltraHonk + Poseidon2 + BN254 + Soroban 25.x substrate. One verifier crate. One team. The recovery circuit is a key-rotation primitive any Soroban Smart Account can adopt; neftwerk is the second consumer, not the only one. We estimate ~30–40% engineering shared across the two tracks — concentrated in substrate work (verifier crate, browser SDK, Poseidon2 binding, OZ shim, audit RFP) rather than co-developed circuit/contract code. Track A and Track B are disbursed independently: an A0 benchmark failure or Track B compliance gate does not affect Track A funding.

## Evidence we can ship today

- Testnet E2E (soroban-zk-demo). Browser generates Noir/UltraHonk proof; Soroban verifier contract validates on-chain. ./test_e2e.sh runs build → deploy → prove → verify on Stellar testnet.

- Verifier crate (rs-soroban-ultrahonk). Standalone Soroban contract wrapping the UltraHonk verifier. VK ~1.9 KB, proof ~3.7 KB.

- Nullifier-set + Merkle-frontier primitive. Reference implementation with depth-20 tree, insertion proofs, and nullifier-set state — the substrate for revocation, replay protection, and future batched settlement.

## Budget and milestones

| Track | Scope | Tranches (10/20/30/40) | Total |
| --- | --- | --- | --- |
| A0 (shared) | Pre-grant Soroban gas/CPU benchmark gate. Pre-A0 (no fee): publish arts1_mint_skeleton.nr gate count. Then A0a $15k (testnet verify_proof numbers + Policy-with-cross-call benchmark + on-disk circuit aligned to spec) and A0b $15k (Groth16 comparison + browser benchmarks on iPhone 14 / Pixel 7 / 2020 MacBook Air) | $30k split 50/50 | $30k |
| Track A — g2c recovery | A1 spec + g2c-OZ shim → A2 verifier + named-org VK multi-sig + recovery-controller + recovery-guard-policy → A4 integration + cancel-loop tests → A5 browser UX + recovery-card → A6 audit-ready freeze + mainnet + signed integrator agreement | $150k tranched | $150k |
| Track B — neftwerk privacy | B0–B7, gated on A0 pass + Pillar 2 compliance gates reviewed by a named SDF reviewer (B1 held until C1 in hand) | $200k tranched | $200k |
| Total | 14 weeks, ~3 FTE |  | $380k |

Audit credits requested separately from SDF's standard pool: circuit audit (zkSecurity / Veridise / Spearbit ZK) and contract audit (OtterSec / Trail of Bits / Halborn) named separately, with a 4-week circuit freeze and 3-week contract freeze.

We're requesting a 30-minute technical review with the SDF protocol team to walk through the appendix, A0 benchmark plan, and milestone gating.

Repos: g2c · zk/rs-soroban-ultrahonk · zk/soroban-zk-demo · zk/neftwerk — see SDF_PROPOSAL_TECHNICAL_APPENDIX.md for full architecture, recovery state machine, VK governance design, threat model, and Pillar 2 compliance gating.